# Business Requirements Document

Mira — AI-Powered Project Intelligence Assistant

Nexora Pvt. Ltd. · Capstone: Applied Agentic AI for PMs/TPMs

Author: Rosh  ·  Version 1.0  ·  Status: Draft for build

# 1. Purpose & Scope of This Document

This BRD defines what Mira must do, for whom, with what data, and under what correctness constraints, before any workflow is built. It is the single source of truth for scope, priority, tool selection, and — most importantly — the ground-truth assertions that determine whether an output is correct or hallucinated.

It maps directly to the capstone rubric: Q2 Design (10 pts) draws on Sections 6–8 and 12; Q2 Baseline Testing (5 pts) draws on Section 9; Q2 Cost & Evaluation (5 pts) on Sections 12 and 14; Q3 Program Charter (25 pts) on Sections 2–5 and 15.

# 2. Business Context

Nexora Pvt. Ltd. is a London-based software and IT services firm (founded 2018, 120+ staff) serving clients across Europe and Asia. Nexora has won the contract to manage the AI Adoption Project for ABCDE Ltd., a mid-sized logistics and supply-chain company. That engagement runs 6 months across 8 phases and covers demand forecasting, route optimization, inventory management, and customer support.

Nexora's PM/TPM function is the constraint. A small number of PMs run multiple concurrent projects, and the delivery artefacts they owe clients — plans, risk matrices, status reports — are produced manually, inconsistently, and slowly.

## 2.1 Quantified Pain (from the problem statement)

| Pain Point | Current Cost | Consequence |
| --- | --- | --- |
| Project plan creation from a high-level description | 3–4 hrs per project | PM capacity consumed by formatting, not judgement |
| Weekly status report compilation from task boards | 1–2 hrs per report per project | Recurring weekly drag, multiplied by concurrent projects |
| Risk assessment | Inconsistent — some projects have full matrices, others none | Unmanaged risk exposure; no comparability across portfolio |
| Milestone tracking | No proactive alerts | Slippage discovered in retrospectives, i.e. too late to act |
| Artefact formatting | No standard across the team | Client-facing inconsistency; no reusable baseline |

# 3. Users & Personas

## 3.1 Primary User — PM/TPM at Nexora ("Maya")

| Attribute | Detail |
| --- | --- |
| Role | AI PM/TPM, Nexora Software Development Org |
| Context | Runs 3–5 concurrent client projects; startup environment, wears multiple hats |
| Works with | Data scientists, ML engineers, software developers, product stakeholders |
| Daily workflow | Stand-ups → unblock team → update task board → client comms → produce/refresh delivery artefacts |
| Top 3 time sinks | (1) Building project plans from scratch, 3–4 hrs. (2) Compiling weekly status from task boards, 1–2 hrs. (3) Writing risk assessments with no standard template. |
| What Mira automates | First-draft generation of plans, risk matrices, and status reports — grounded strictly in the project's own files |
| Success in their words | "I can produce a client-ready draft in minutes and spend my time on judgement calls, not formatting." |
| Biggest fear | Sending a client a status report containing a milestone or task status that does not exist |

## 3.2 Secondary Users

| User | Relationship to Mira | What They Need |
| --- | --- | --- |
| Nexora Delivery Lead / CTO | Consumes portfolio-level output; sponsors the tool | Consistent, comparable artefacts across all projects; visibility without chasing PMs |
| ABCDE Ltd. stakeholders (client) | Recipients of status reports and stakeholder updates | Accurate, professional, audience-appropriate updates they can trust |
| Nexora project team (5 named assignees) | Subjects of the task/resource data | Fair, accurate representation of workload and blockers |

## 3.3 Non-Users / Explicitly Out of Audience

Mira is an internal PM productivity tool. It is not a client-facing chatbot, and no ABCDE Ltd. employee interacts with it directly. All client-bound output passes through a human PM first (see NFR-05, human-in-the-loop).

# 4. Business Objectives & Success Criteria

| # | Objective | Success Criterion (measurable) |
| --- | --- | --- |
| BO-1 | Cut plan-creation effort | Reduce 3–4 hrs of manual planning to under 30 min of review/edit on a generated draft |
| BO-2 | Cut status-reporting effort | Reduce 1–2 hrs weekly compilation to under 15 min |
| BO-3 | Standardize artefact format | 100% of generated plans, risk matrices, and status reports follow one defined schema |
| BO-4 | Make risk assessment consistent | Every active project has a categorized risk matrix with impact and mitigation |
| BO-5 | Surface slippage proactively | Blocked and at-risk items flagged before the retrospective, not during |
| BO-6 | Earn trust through correctness | Zero fabricated milestones, risks, tasks, or counts in any output shared with a client |

BO-6 is the governing constraint. A fast tool that invents a milestone is worse than no tool, because it transfers a manual-review burden back onto the PM while appearing authoritative.

# 5. Scope

## 5.1 In Scope

- Project Plan Generation from a text project description + timeline CSV (Core)

- Risk Assessment producing a categorized matrix with impact and mitigation (Core)

- Weekly Status Report from task board CSV, including blockers (Core)

- Milestone Alert System — timeline vs. progress, flagging at-risk items (Extended)

- Stakeholder Update Generator — audience-tailored narrative updates (Extended)

- Request routing across the four request types (plan / risk / status / timeline)

- Refusal behaviour on insufficient input across every generating agent

- Observability tracing, baseline evaluation against all 12 test cases, cost analysis

## 5.2 Out of Scope (v1)

- Live Trello/Jira API integration — CSV upload only (reduces auth surface and build risk)

- Writing back to any task board — Mira reads, never mutates project systems

- Autonomous sending of client emails — all client-bound output requires PM approval

- Multi-project portfolio roll-up — v1 operates on one project's file set at a time

- Resource Allocation Advisor and Competitive/Market Analysis — deferred (see Section 11)

- Fine-tuning — optional per rubric; deferred unless evaluation shows a persistent prompt-resistant failure

# 6. Functional Requirements

Priority uses MoSCoW. "Must" items are required for a passing core build; see Section 11 for the full priority matrix with rubric weighting.

| ID | Requirement | Acceptance Criteria | Pri |
| --- | --- | --- | --- |
| FR-01 | Route an incoming request to the correct specialist agent | Correctly classifies plan / risk / status / timeline / stakeholder-update intent; unrecognised or data-less requests route to the clarification path, not to a generator | Must |
| FR-02 | Generate a structured project plan from a project description | Output contains phases, key activities, milestones, deliverables, timeline estimates; every phase traceable to project_description.txt or project_timeline.csv | Must |
| FR-03 | Refuse to generate a plan from insufficient input | For one-line or detail-free requests, returns a clarification request naming the missing inputs (scope, goals, deliverables, timeline, team size) and generates no plan content | Must |
| FR-04 | Generate a categorized risk assessment | Returns risks with category, description, impact, and mitigation; every risk traceable to a project_risks.csv row ID or explicitly derived from stated project content | Must |
| FR-05 | Refuse to generate a risk assessment from insufficient input | For detail-free requests, asks for project details and emits no project-specific risks | Must |
| FR-06 | Generate a weekly status report from task board data | Groups actual task names by status, names blocked items with reason, states overall health; no task appears that is not in sample_task_board.csv | Must |
| FR-07 | Refuse to generate a status report with no task data | States that no task data is available; emits no statuses, no percentages, no invented progress | Must |
| FR-08 | Answer status-count queries with exact figures | Counts of Done / In Progress / To Do / Blocked match the source CSV exactly (see Section 10 ground-truth figures) | Must |
| FR-09 | Identify blocked and at-risk tasks | Identifies T024 (Security review) as Blocked with its stated reason; flags overdue in-progress items against the reference date | Must |
| FR-10 | Report upcoming milestones over a stated horizon | References only milestones present in project_timeline.csv, correctly filtered to the horizon using the documented date anchor (Section 15, A-2) | Must |
| FR-11 | Rank the top N risks | Returns risks drawn only from project_risks.csv, with a stated, reproducible ranking basis | Must |
| FR-12 | Generate a stakeholder update email for a given sprint | Professional tone; references only tasks belonging to the named sprint; excludes later-sprint content | Should |
| FR-13 | Tailor stakeholder updates by audience | Leadership / engineering / client variants differ in depth and framing while asserting identical underlying facts | Should |
| FR-14 | Cite the source of every generated fact | Each generated milestone, risk, or task line carries a source reference (file + row/phase ID) | Should |
| FR-15 | Advise on resource allocation from assignee load | Reports per-assignee task counts and flags imbalance | Could |

# 7. Non-Functional Requirements

| ID | Requirement | Detail |
| --- | --- | --- |
| NFR-01 | Groundedness | No output may assert a milestone, risk, task, status, or count absent from the supplied source files. This is the primary quality bar. |
| NFR-02 | Deterministic arithmetic | All counting, date comparison, and aggregation is performed in code, not by the LLM. The model narrates figures it is given; it never derives them. |
| NFR-03 | Traceability | Every trace shows per-agent input, output, token usage, latency, and cost, sufficient to attribute any error to a specific agent. |
| NFR-04 | Graceful insufficiency | Every generating agent has an explicit insufficient-input rule and a defined refusal response format. |
| NFR-05 | Human-in-the-loop | No client-bound artefact is transmitted without PM review. Mira produces drafts, not sends. |
| NFR-06 | Cost efficiency | Target under $0.01 per pipeline run using a small model as default; see Section 12.5. |
| NFR-07 | Reproducibility | Same input plus same source files yields materially the same output; temperature held low for extraction and classification. |
| NFR-08 | Privacy | Project data stays within the workflow platform and LLM provider. No client-identifying data in third-party tools beyond the tracing tool; PII limited to team member names already present in the task board. |

# 8. Agent Specification & Hallucination Guardrails

Six components. Each generating agent carries an explicit rule for insufficient input — per the playbook, missing this is the single most common cause of hallucination.

| Agent | Input | Output | Guardrail (insufficient-input rule) |
| --- | --- | --- | --- |
| Orchestrator / Router | User request text | Intent label + routed payload | If intent is unrecognisable or required data files are absent, route to clarification. Never guess an intent to keep the pipeline moving. |
| Data Prep (code, non-LLM) | CSV files | Parsed records + precomputed counts, date deltas, sprint filters | Deterministic. If a required column or file is missing, fail loudly with a named error rather than returning partial data. |
| Planner Agent | Project description + timeline records | Structured plan: phases, activities, milestones, deliverables, dates | If the description lacks scope, goals, or deliverables, return INSUFFICIENT_INPUT plus the specific list of missing fields. Do not infer phases from domain knowledge. |
| Risk Assessor Agent | Project description + risk records | Categorized risk matrix with impact and mitigation | Use only risks present in the supplied risk data or explicitly evidenced in the description. If neither is available, return INSUFFICIENT_INPUT. Never emit generic industry risks. |
| Status Reporter Agent | Precomputed task aggregates + task records | Weekly status report with blockers and health | If no task data is supplied, state that plainly. Never estimate percentages. Never restate a count that was not supplied by Data Prep. |
| Milestone Tracker | Timeline records + task aggregates + reference date | At-risk milestone list with reason and suggested action | Flag only milestones present in the timeline data. If the reference date is not set, request it rather than assuming today. |
| Stakeholder Update Generator | Sprint-filtered task records + audience | Audience-tailored narrative update | Restrict strictly to the named sprint's tasks. Never include later-sprint content. Never soften or invent progress. |

## 8.1 System Prompt Skeleton (applied to every generating agent)

ROLE: You are a [specific role]. You work only from the CONTEXT block supplied below.

INPUT: [what arrives, and from which upstream component]

OUTPUT: Return exactly these fields: [explicit field list, explicit format]

RULES: 1) Use ONLY facts present in CONTEXT. 2) Every item you output must carry its source reference (file + row/phase ID). 3) Do NOT compute totals, counts, or date differences — use the precomputed values supplied. 4) Do NOT add items from general knowledge, however plausible.

INSUFFICIENT INPUT RULE: If CONTEXT lacks [named required fields], return exactly: INSUFFICIENT_INPUT, followed by the list of missing fields and a request for them. Generate no other content.

# 9. Ground Truth Table

The 12 baseline test cases, each bound to a verifiable assertion and its authoritative source. "Correct" is defined here and nowhere else — this table is what makes hallucination measurable rather than impressionistic.

| ID | Input | Ground Truth Source | Verifiable Assertion (pass condition) |
| --- | --- | --- | --- |
| T1 | Generate a project plan for the AI Adoption Project (uses provided description) | project_description.txt + project_timeline.csv | Output contains phases, milestones, timeline. Every phase maps to one of the 8 timeline phases. Goals limited to those stated: 15% delivery-delay reduction, 10% cost reduction, improved responsiveness. FAIL if any goal, phase, or milestone is not in source. |
| T2 | Generate a project plan for: 'We want to build a chatbot.' | None — deliberately insufficient | Returns INSUFFICIENT_INPUT and requests scope, timeline, team size. FAIL if any plan structure is produced. |
| T3 | Generate a risk assessment for the AI Adoption Project | project_risks.csv (10 rows, R01–R10) | Risks are categorized, logistics/AI-specific, each with impact and mitigation. FAIL on any risk not traceable to R01–R10 or to explicit description content. |
| T4 | Generate a risk assessment for: 'New project starting soon.' | None — deliberately insufficient | Returns INSUFFICIENT_INPUT and requests project details. FAIL if any project-specific risk appears. |
| T5 | Weekly status report for Sprint 3 | sample_task_board.csv, sprint = Sprint 3 | References exactly the 4 Sprint 3 tasks: T007, T008, T009, T025. Statuses match source. FAIL on any invented task or any task from another sprint. |
| T6 | Weekly status report for: 'Things are going fine.' | None — no task data | States no task data available. FAIL on any status, percentage, or progress claim. |
| T7 | Top 3 risks for the ABCDE Ltd project | project_risks.csv | Returns 3 risks, all from R01–R10, with a stated ranking basis. FAIL on any invented risk. |
| T8 | Which tasks are blocked or at risk of missing deadline? | sample_task_board.csv + reference date | Identifies T024 (Security review) as Blocked, with its stated reason (awaiting security team availability). Also flags overdue in-progress items vs. reference date. FAIL if T024 is missed. |
| T9 | Project plan for a 2-week project, no other details | None — timeline only | Requests scope, goals, deliverables. FAIL if a detailed plan is generated from a duration alone. |
| T10 | Summarize status: done, in progress, to do, blocked | sample_task_board.csv (25 rows) | Counts must equal exactly: Done 5, In Progress 3, To Do 16, Blocked 1 (total 25). Any other figure is a FAIL. See Section 10. |
| T11 | Milestones coming up in the next 2 weeks | project_timeline.csv + date anchor (A-2) | Returns only milestones present in the timeline, correctly filtered to the horizon. FAIL on any invented milestone or unfiltered dump of all 8 phases. |
| T12 | Stakeholder update email for Sprint 2 progress | sample_task_board.csv, sprint = Sprint 2 | References exactly the 3 Sprint 2 tasks: T004, T005 (Done), T006 (In Progress). Professional tone. FAIL if any Sprint 3+ task appears. |

# 10. Verified Ground-Truth Figures

Computed directly from sample_task_board.csv (25 rows). These are the authoritative numbers for FR-08 and test T10.

| Status | Count | Task IDs |
| --- | --- | --- |
| Done | 5 | T001, T002, T003, T004, T005 |
| In Progress | 3 | T006, T007, T025 |
| Blocked | 1 | T024 — Security review of AI infrastructure (awaiting security team availability) |
| To Do | 16 | T008–T023 |
| Total | 25 | — |

Discrepancy to be aware of: the Mira problem statement describes the board as "3 Done, 3 In Progress, 1 Blocked, and the rest To Do." The actual CSV contains 5 Done. The rubric for T10 states counts "must match actual data," so the CSV governs and 5 is the correct answer. Flagging this explicitly in the writeup demonstrates source verification rather than accepting the brief at face value.

## 10.1 Sprint Composition (for T5 and T12)

| Sprint | Tasks | Detail |
| --- | --- | --- |
| Sprint 1 | 3 | T001, T002, T003 — all Done |
| Sprint 2 | 3 | T004 Done, T005 Done, T006 In Progress |
| Sprint 3 | 4 | T007 In Progress, T008 To Do, T009 To Do, T025 In Progress |

## 10.2 Assignee Load (for FR-15, if built)

| Assignee | Tasks | Notes |
| --- | --- | --- |
| Arjun Mehta | 6 | Highest load; spans planning through closure |
| Sarah Lin | 5 | Includes the in-progress legal review (T025) |
| Priya Nair | 5 | Data-heavy track |
| James Wong | 5 | Holds the single Blocked task (T024) |
| Ravi Kumar | 4 | Concentrated in model development |

# 11. Priority Matrix

Priority is set by rubric weight first, then by dependency order. Extended capabilities are ranked by whether the baseline test set already exercises them — building an extended capability that is also a graded test case is strictly more efficient.

| Item | MoSCoW | Rubric Pts | Rationale |
| --- | --- | --- | --- |
| 3 core capabilities (plan, risk, status) | Must | 12 | Directly graded as "core capabilities end-to-end"; 8 of 12 test cases target them |
| Router + refusal paths | Must | part of 10 | Orchestration choice is graded and justified here; 4 test cases (T2, T4, T6, T9) test refusal only |
| Deterministic Data Prep layer | Must | supports 12+5 | Without it, T5/T8/T10/T11/T12 are unreliable — every count and date query depends on it |
| Observability (Langfuse) | Must | 5 | Standalone graded item; also the evidence base for the fix-and-retest loop |
| Baseline testing, all 12 documented | Must | 5 | Automatic 5-point loss if skipped; documentation format specified in playbook Step 5 |
| Cost analysis + 3 production metrics | Must | 5 | Standalone graded item; ~30 minutes of work |
| Milestone Alert System | Should | 8 | Satisfies the extended-capability requirement AND is already tested by T8/T11 — highest leverage extended pick |
| Stakeholder Update Generator | Should | (8) | Already tested by T12, so partially built regardless; audience-tailoring (FR-13) is the incremental work |
| Source citation on every fact (FR-14) | Should | supports 12 | Cheapest single lever against hallucination; makes grading self-evident |
| Resource Allocation Advisor | Could | (8) | Data supports it (Section 10.2) but no test case exercises it — lowest return of the extended options |
| Competitive/Market Analysis | Could | (8) | Requires web search, adds an ungrounded external data source — works against the groundedness objective |
| Fine-tuning | Won't (v1) | recognised | Explicitly optional; revisit only if evaluation shows a failure that prompt changes cannot fix |
| Live Trello/Jira integration | Won't (v1) | 0 | Adds auth complexity with no rubric credit; CSV upload is explicitly permitted |

# 12. Tool Selection & Rationale

Per the playbook, rationale earns the points — not the tool name.

| Category | Choice | Why |
| --- | --- | --- |
| Workflow platform | n8n | Visual canvas satisfies the screenshot and JSON-export submission requirements natively. Critically, its Code node lets counting and date logic run deterministically outside the LLM (NFR-02). Native scheduling and CSV nodes remove plumbing work. |
| LLM (default) | gpt-4o-mini | Mira's work is extraction, classification, and templated generation over small inputs — not deep reasoning. Cheap and fast enough, and the playbook names it the best default. |
| LLM (escalation) | gpt-4o | Reserved for the Planner if plan quality proves insufficient at mini. Documented as a deliberate cost/quality lever rather than a default. |
| Data ingestion | n8n file + CSV nodes; no auth | All five inputs are local text/CSV/PDF. Avoiding OAuth entirely removes the largest source of build risk in a fixed timeline. |
| Observability | Langfuse | Per-agent input/output, token, latency, and cost visibility (NFR-03). Free tier is sufficient. Connected in week 1, not the night before submission. |
| Output format | Markdown | Renders directly in the submission, diffs cleanly in Git, and needs no export integration. |
| Task board API | Not used (CSV only) | Explicitly optional in the brief; deferred as out of scope (5.2). |

## 12.1 Cost Model (preliminary)

| Cost Item | Estimate |
| --- | --- |
| Tokens per pipeline run | ~2,500 input + ~1,200 output ≈ 3,700 tokens |
| Cost per run (gpt-4o-mini) | ≈ $0.0006 |
| Runs per PM per day | ~8 (plan refresh, risk check, status, milestone queries) |
| Cost per PM per day | ≈ $0.005 |
| Cost per PM per month | ≈ $0.10 |
| 10 PMs per month | ≈ $1.00 — negligible against 1–2 hrs/week of PM time recovered |
| Observability | Free tier |

Figures to be replaced with measured Langfuse values during evaluation; the method matters more than the estimate.

# 13. Hallucination Control Strategy

Eight controls, ordered by effectiveness. The first three do most of the work.

| # | Control | Implementation |
| --- | --- | --- |
| HC-1 | Take arithmetic away from the LLM | All counts, sprint filters, date comparisons, and horizon calculations run in an n8n Code node. The LLM receives finished figures and narrates them. This eliminates the entire class of miscounting failures (T5, T8, T10, T11, T12). |
| HC-2 | Closed-book prompting | Every generating agent is instructed to use only the supplied CONTEXT block. Explicitly forbidden from supplementing with general knowledge, however plausible — this is what produces generic "AI project" risks instead of ABCDE-specific ones. |
| HC-3 | Mandatory insufficient-input rule | Every generating agent has a defined refusal output (INSUFFICIENT_INPUT + named missing fields). Directly targets T2, T4, T6, T9 — a third of the test set. |
| HC-4 | Source citation per item (FR-14) | Each generated milestone, risk, or task carries its origin (file + row/phase ID). Uncitable content is, by construction, invented content. |
| HC-5 | Post-generation validation node | A code node verifies every cited ID exists in the source data before the output is returned. Fails closed on mismatch rather than passing a plausible-looking error through. |
| HC-6 | Refusal routing at the orchestrator | Requests lacking required data never reach a generator agent. The cheapest hallucination to prevent is the one whose prompt never runs. |
| HC-7 | Low temperature for extraction and classification | Reduces variance on tasks with exactly one correct answer (NFR-07). |
| HC-8 | Trace-driven fix loop | Langfuse traces reviewed per test case; failures attributed to a specific agent, prompt amended, test re-run, before/after documented. This loop is itself graded. |

Diagnostic worth noting: the playbook observes that vague inputs which trigger hallucination usually consume more output tokens than correct refusals. Token count per run therefore doubles as a cheap early-warning signal for ungrounded generation.

# 14. Success Metrics

| Metric | Definition | Target |
| --- | --- | --- |
| Plan groundedness | % of generated milestones traceable to the project description or timeline | 100% — any breach is a defect |
| Risk relevance | % of generated risks specific to this project vs. generic | ≥ 90% |
| Status accuracy | % of reported task counts matching the task board exactly | 100% — deterministic by design (HC-1) |
| Refusal correctness | % of insufficient-input cases correctly refused (T2, T4, T6, T9) | 100% |
| Baseline pass rate | Test cases passing their Section 9 assertion | 12 / 12 |
| Cost per run | Measured tokens × price, from traces | < $0.01 |
| Time saved (adoption) | PM-reported time per artefact vs. manual baseline | Plan < 30 min; status < 15 min |

# 15. Assumptions, Data Gaps & Risks

## 15.1 Assumptions requiring a decision

| ID | Assumption | Impact / Handling |
| --- | --- | --- |
| A-1 | Reference "today" must be explicit | The task board implies a current date around 21–28 April 2026 (Sprint 2 complete, Sprint 3 in progress, T006 due 21 Apr still open). "At risk" and "upcoming" are undefined without this. Pin the reference date as an explicit workflow parameter; never let the model assume it. |
| A-2 | Timeline and task board share no join key | project_timeline.csv uses relative week numbers (1–24); sample_task_board.csv uses absolute dates. A project start anchor (~1 April 2026) must be declared to answer T11 at all. Document the anchor as a stated assumption — this is a genuine data gap, not a modelling failure. |
| A-3 | The 10 supplied risks are the complete risk register | The Risk Assessor treats project_risks.csv as authoritative and does not supplement it. |
| A-4 | Duplicate source files are intentional | Project description and timeline each appear in two formats (txt/pdf, pdf/csv). Ingest the structured version (txt, csv) and treat the PDF as human reference to avoid double-counting. |

## 15.2 Project risks

| ID | Risk | Mitigation |
| --- | --- | --- |
| PR-1 | Building all agents before any single one works | Playbook's top-listed failure. Build Planner alone end-to-end first, test, then add agents one at a time. |
| PR-2 | Router misclassification silently corrupting downstream output | Log the intent label in every trace; treat routing accuracy as its own measured metric. |
| PR-3 | Observability deferred to the end | Connect Langfuse in week 1. Without traces there is no evidence base for the fix loop, and 5 points are unrecoverable. |
| PR-4 | Scope creep into optional extras | Fine-tuning, live board APIs, and market analysis are all explicitly deferred in 5.2 and Section 11. |
| PR-5 | Accepting the brief's stated task counts without checking | Already materialised — the brief says 3 Done, the data says 5. Source files govern; verified figures recorded in Section 10. |

# 16. Traceability to Rubric

| Deliverable | Points | BRD Sections Feeding It |
| --- | --- | --- |
| Q1 — Ideation (2–3 use cases) | 15 | Sections 2, 3, 4, 14 (pain points, users, metrics, knowledge base per use case) |
| Q2 — Design: architecture, orchestration, tools | 10 | Sections 6, 8, 12 |
| Q2 — Core capabilities end-to-end | 12 | Sections 5.1, 6 (FR-02 to FR-11), 10 |
| Q2 — Extended capability | 8 | Section 11 (Milestone Alert + Stakeholder Update) |
| Q2 — Observability connected | 5 | Sections 7 (NFR-03), 12, 13 (HC-8) |
| Q2 — Baseline dataset tested | 5 | Section 9 (ground truth table), Section 10 (verified figures) |
| Q2 — Cost analysis + evaluation strategy | 5 | Sections 12.1, 14 |
| Q3 — Program Charter | 25 | Sections 2, 3, 4, 5, 11, 15 |
| Q4 — Reflection & next steps | 15 | Sections 13, 15 (trace findings, improvement plan, privacy, rollout for 10 PMs) |